**Visualizr Release Plan**

Umit Ceylan (PO)

Jamison Ball

Tyler Smith

Joe Rozo

Joey Lai

Kim Son Nguyen

**High Level Goals:**

At the end of the sprint 3, we wish to be able to have a functioning application that allows us to input variety of data and output very compelling visualization. We hope to build some functions that make the user eligible to change variables and observe the change in the visualization. Our goals are listed in priority as follows:

* Be able to have a basic website running on a local server.
* Have an intuitive and flexible UI connected to lightweight backend.
* Having extensible and modular framework for quick development.
* Be able to set up and deploy changes to the web service quickly.
* Automate testing of site functions for incremental release. 

**User Stories and Story Points:**

Sprint 1:

* As a developer, I want upload and store data in the database with no problem. (5)
* As a developer, I want to quickly update the database. (10)
* As a developer, I want to visualize the data at least at one way. (20)

Sprint 2:

* As a user, I want to see list of uploaded datasets. (6)
* As a user, I want to have control about how the data is visualized. (15)
* As a user, I want to be able to choose between two visualization. (20)
* As a user, I want to log into my account. (4)

Sprint 3:

* As a user, I want to make comments on visualization page. (12)
* As a user, I want to print out the visualization page. (18)
* As a user, I want to be able to choose between three visualization.(20)