**Visualizr Sprint 3 Review Documentation**

Umit Ceylan (PO)

Jamison Ball

Tyler Smith

Joe Rozo

Joey Lai (Scrum Master)

Kim Son Nguyen (Scrum Master)

**Actions to stop doing-** We stopped to implement the html by each visualization to different page.

**Actions to start doing-** We have decided have all the visualizations loaded in the same time, and hide the ones that we do not want to show.

**Actions to keep doing-** Keep communicating in person and thru slack to expand our ideas about the project. Also, we are keep developing our JavaScript code to make our visualization better.

**Work Completed**

* As a user, I want to print out the visualization page.
* As a developer, I want to be able to choose between three visualizations.
* As a developer, I want to store the CSV files in the tables and assign them an ID that can be referred from the JavaScript.

**Work Not Completed**

* As a user, I want to make comments on visualization page.

**Completion Rate**

* User stories completed -3
* Estimated work hours -29
* Days in Sprint 3 -16
* Hours/Day -1.8
* Stories/Day -0.25