## Slide 1: Visualizr

## Slide 2: Team Members:
Umit Ceylan (PO)
Jamison Ball
Tyler Smith
Joe Rozo
Joey Lai
Kim Son Nguyen
Visualizr

## Slide 3
Motivation
Free Open Source Visualization Software
Converting the Complex to the Simple

## Slide 4: Goals
Set out to Achieve
Working as a team on a software project
Working with new technologies
Mobile Friendly
Have Achieved
User friendly
Multiple Visualization

## Slide 5
Challenges
Start to use new technologies
Working as a group
Connecting different modules
Git merging
Agile Process

## Slide 6: Technologies
Web2py/Python
D3 Library
JavaScript
HTML
CSS
Ajax
JQuery
JSon

## Slide 7: Project Management
Trello
Slack
Git
Scrum

## Slide 8: Things That We
Enjoyed:
Working with fellow CS people
Messing with Webpages and D3
Did not Enjoy:
The agile process
Trying to arrange meetings

## Slide 9: Lessons Learned
What worked:
Version control and git (mostly worked)
Slack
Planning out stories
Playing to our individual strengths
What didn’t work:
Trying to do all the story points
Assigning one person per task
Assuming someone can learn something on their own quickly

## Slide 10: Questions
?